QUALITY ASSURANCE (QA), TESTING STRATEGY, UAT & TEST MANAGEMENT SPECIFICATION

Wave Projects Center.ID

Version: 1.0

Document Type:

- Enterprise Quality Assurance & Testing Specification

- Testing Standards:

- ISTQB Foundation & Advanced Level

- ISO/IEC 25010 Software Quality Model

- IEEE 829 Test Documentation

- IEEE 29119 Software Testing

- OWASP Testing Guide

- Agile Testing Quadrants

Status:
Approved For QA Implementation

Dependencies:

- PRD

- SRS

- SAD

- Security Architecture

- UI/UX Specification

- API Specification

- DevOps Specification

1. DOCUMENT PURPOSE

Dokumen ini mendefinisikan:

Enterprise Testing Strategy

QA Process

Test Management

UAT Framework

Release Quality Gates

Defect Management

Automation Strategy

Tujuan:

Menjamin kualitas produk

Mengurangi bug produksi

Memastikan kesesuaian dengan requirement

Meningkatkan kepuasan pengguna

2. QUALITY OBJECTIVES

QO-01

Functional Correctness

Target:

100% Critical Features Tested

QO-02

Reliability

Target:

99.9% Availability

QO-03

Performance

Target:

< 2.5 Seconds Response Time

QO-04

Security

Target:

OWASP ASVS Level 2

QO-05

Usability

Target:

SUS Score ≥ 80

3. TESTING PRINCIPLES

QA-01

Testing Early

Shift Left Testing

QA-02

Risk Based Testing

Prioritas berdasarkan risiko

QA-03

Automation First

Otomasi untuk regresi

QA-04

Continuous Testing

Integrasi dengan CI/CD

QA-05

Defect Prevention

Fokus pencegahan bug

4. TEST PYRAMID

UI TEST
                   ▲
                   │
          INTEGRATION TEST
                   ▲
                   │
             UNIT TEST

Distribution

Unit Test

70%

Integration Test

20%

UI Test

10%

5. SOFTWARE QUALITY MODEL

ISO 25010 Attributes

Functional Suitability

Reliability

Usability

Performance Efficiency

Security

Compatibility

Maintainability

Portability

6. TEST LEVELS

Level 1

Unit Testing

Level 2

Integration Testing

Level 3

System Testing

Level 4

User Acceptance Testing

Level 5

Production Validation Testing

7. UNIT TESTING STRATEGY

Objective

Validasi fungsi individual.

Coverage Target

80%

Minimum

Components Tested

Authentication

AI Service

Orders

Payments

Notifications

PRD Generator

Analytics

8. INTEGRATION TESTING

Scope

Frontend ↔ Backend

Backend ↔ Database

Backend ↔ Midtrans

Backend ↔ Gemini

Backend ↔ Cloudinary

Backend ↔ OneSignal

Goal

Memastikan integrasi berjalan benar.

9. API TESTING STRATEGY

Test Categories

Authentication

Authorization

Validation

Business Logic

Error Handling

Rate Limiting

Security

Tools

Postman

Newman

REST Assured

10. UI TESTING STRATEGY

Scope

Landing Page

AI Chat

Checkout

Dashboard

Admin Panel

Validation

Layout

Navigation

Responsiveness

Accessibility

Usability

Tools

Playwright

Cypress

11. PERFORMANCE TESTING

Goals

Load Testing

Stress Testing

Spike Testing

Endurance Testing

Scalability Testing

Tool

k6

Target Metrics

Response Time

< 2.5 Seconds

Error Rate

< 1%

12. SECURITY TESTING

Security Validation

Authentication

Authorization

Session Management

Encryption

Logging

Input Validation

Security Tests

SAST

DAST

Penetration Testing

Dependency Scanning

13. ACCESSIBILITY TESTING

Standard

WCAG 2.1 AA

Validation

Keyboard Navigation

Focus States

Screen Reader

Color Contrast

Responsive Zoom

14. COMPATIBILITY TESTING

Browsers

Chrome

Firefox

Edge

Safari

Devices

Desktop

Tablet

Mobile

Operating Systems

Windows

Linux

macOS

Android

iOS

15. TEST ENVIRONMENTS

Development

Developer Testing

QA

Formal Testing

Staging

UAT Testing

Production

Smoke Validation

16. TEST DATA MANAGEMENT

Types

Dummy Data

Masked Production Data

Synthetic Data

Restrictions

No Real Customer Data

No Real Payment Data

17. TEST CASE MANAGEMENT

Test Case Structure

ID
Title
Precondition
Steps
Expected Result
Actual Result
Status

Example

TC-LOGIN-001

Login Success

Input valid email/password

Expected:

Dashboard displayed

18. REQUIREMENTS TRACEABILITY MATRIX (RTM)

| Requirement | Test Case | Status |
| --- | --- | --- |
| Login | TC-LOGIN-001 | Pass |
| Checkout | TC-CHK-001 | Pass |
| Payment | TC-PAY-001 | Pass |
| AI Chat | TC-AI-001 | Pass |

19. DEFECT MANAGEMENT

Bug Severity

Critical

System unusable

High

Major functionality broken

Medium

Partial functionality issue

Low

Cosmetic issue

20. DEFECT LIFECYCLE

New

▼

Assigned

▼

In Progress

▼

Fixed

▼

Retest

▼

Closed

Alternative Path

Retest

▼

Failed

▼

Reopen

21. TEST AUTOMATION ARCHITECTURE

Code Push

▼

GitHub Actions

▼

Unit Test

▼

Integration Test

▼

API Test

▼

UI Test

▼

Security Test

▼

Deploy

22. AUTOMATION COVERAGE TARGET

Unit Test

80%

API Test

90%

UI Regression

70%

23. REGRESSION TESTING

Trigger

New Release

Hotfix

Infrastructure Changes

Major Feature Changes

Scope

Critical Business Flow

Payment

Checkout

AI Chat

Dashboard

24. SMOKE TESTING

Production Validation

Login

AI Chat

Checkout

Payment

Dashboard

Notifications

Execution Time

< 30 Minutes

25. SANITY TESTING

Purpose:

Memastikan bug fix tidak merusak sistem.

26. USER ACCEPTANCE TESTING (UAT)

Objective

Validasi oleh stakeholder.

Participants

Customer Representative

Product Owner

Marketing

Operations Team

27. UAT SCENARIOS

UAT-01

AI Consultation

UAT-02

Package Selection

UAT-03

Checkout

UAT-04

Payment

UAT-05

Project Tracking

UAT-06

Download Deliverables

28. RELEASE QUALITY GATES

Gate 1

Build Success

Gate 2

Unit Test Pass

Gate 3

Integration Test Pass

Gate 4

Security Scan Pass

Gate 5

UAT Approved

Gate 6

Production Approval

29. QA DASHBOARD METRICS

Metrics

Test Coverage

Pass Rate

Fail Rate

Bug Count

Defect Density

Automation Coverage

MTTR

30. DEFECT KPI

Critical Defects

0

Open Before Release

High Severity

0

Open Before Release

Medium Severity

≤ 5

31. RELEASE READINESS CHECKLIST

✓ All Tests Passed

✓ UAT Approved

✓ Security Review Passed

✓ Performance Validated

✓ Backup Verified

✓ Monitoring Enabled

✓ Rollback Plan Available

32. TEST REPORT TEMPLATE

Sections

Executive Summary

Test Scope

Environment

Executed Tests

Defects Found

Risk Assessment

Recommendation

Approval

33. PRODUCTION VALIDATION TESTING

After Deployment

Login

Orders

Payments

AI Chat

Notifications

Dashboard

Monitoring Window

24 Hours

34. CONTINUOUS QUALITY IMPROVEMENT

Activities

Root Cause Analysis

Defect Trend Analysis

Automation Expansion

QA Retrospective

Knowledge Sharing

35. QUALITY ACCEPTANCE CRITERIA

✓ Functional Testing Complete

✓ Security Testing Complete

✓ Performance Testing Complete

✓ UAT Approved

✓ Critical Bugs = 0

✓ High Bugs = 0

✓ Automation Coverage Achieved

✓ Production Validation Passed

✓ Documentation Complete

APPENDIX A — ENTERPRISE TEST TOOLCHAIN

Test Management

Jira

TestRail

API Testing

Postman

Newman

UI Testing

Playwright

Cypress

Performance Testing

k6

JMeter

Security Testing

OWASP ZAP

Burp Suite

Semgrep

Reporting

Allure Report

Grafana

DOCUMENT APPROVAL

Prepared By:
QA Manager

Reviewed By:
Product Owner

Approved By:
Stakeholders

Version:
1.0

Status:
Approved For QA Implementation